## Slide 1
TAP TSI Masterplanning
Introduction to company implementation planning
Preparation for Masterplanning Kick-off event on
25 September 2012 in Brussels
Notes: 1

## Slide 2: Introduction
The TAP TSI Regulation requires RUs and IMs to prepare an implementation plan
The plan has to show when each of the obligations in the Regulation will be met – when the RU or IM will be compliant
The Phase One project has defined in detail how the regulatory obligations can be met by RUs and IMs
It is therefore possible for individual RUs and IMs to prepare their plans with confidence
These plans are to be assembled by the Phase Two Transition team into a consolidated plan
The consolidated plan will be used by the project team to monitor progress during implementation

## Slide 3: RU and IM implementation planning
Each RU and IM needs to set up a TAP TSI implementation planning project and to nominate a point of contact
Resources need to be allocated by the RU or IM so that the planning project can start now and can be completed by the end of 2012
The RU or IM point of contact needs to know what is to be done
This will all be explained at the Masterplan meeting to be held in Brussels on 25 September
Attendance at the meeting is strongly encouraged – ideally by the RU or IM representative in charge of the TAP TSI exercise
The meeting will try to avoid excessive technical detail and be concerned with background and project management topics

## Slide 4: Implementation project support and monitoring
After the meeting, the TAP TSI project team will be able to provide some support to RU and IM single points of contact
Documentation and advice will be provided on the TAP TSI website http://tap-tsi.uic.org/What-s-new,4
Some Q&A meetings are being planned at a range of European sites subject to demand
Member States will also provide information on the regulatory requirements

## Slide 5: Response template
The output from the implementation planning project for each RU and IM will be recorded in a standard template
This is summarised on the following slide
One template has to be completed for each obligation
The retail obligations are in the areas of:
  Timetables, tariffs and fares, reservations, ticketing and indirect fulfilment, PRM and architecture compliance
The RU/IM obligations are in the areas of:
  Path request, train preparation, train running, passenger information, information in station area
A detailed description of each of the ten obligations will be provided at the Masterplan meeting on 25 September
The template states how and when the obligation will be met

## Slide 6: Implementation project template (high-level summary – detailed version will be presented on 25 September)
Summary of project activities – including migration – needed for the RU or IM to meet its regulatory obligations | Summary of project activities – including migration – needed for the RU or IM to meet its regulatory obligations
Main project risks including dependence on activities not directly under the control of the RU or IM | Main project risks including dependence on activities not directly under the control of the RU or IM
Month/year when detailed project design is completed | Month/year when detailed project design is completed
Month/year when project development is completed | Month/year when project development is completed
Month/year when project is operational | Month/year when project is operational
Month/year when reference data is provided to TAP TSI operational service | Month/year when related reference data is provided to TAP TSI operational service
Reasons for any difference with outline plan in TAP TSI Masterplan | Reasons for any difference with outline plan in TAP TSI Masterplan